Silver Walks

Engineer Pairing Map

Week of 13 April 2026  ·  Auth flow cleanup sprint

Pair A — Login & Authentication

| Kester Backend Engineer login · password reset · JWT · OTP error codes | ↔ | Grace Frontend Engineer login screen · OTP screen · password reset flow |
| --- | --- | --- |

Kester + Grace own end-to-end:

- Login error codes — INVALID_CREDENTIALS, ACCOUNT_PENDING, ACCOUNT_DEACTIVATED, EMAIL_NOT_VERIFIED

- Password reset errors — RESET_TOKEN_EXPIRED, RESET_TOKEN_INVALID, PASSWORD_TOO_WEAK, PASSWORD_SAME_AS_OLD

- OTP screen states — countdown timer, wrong code shake, locked state, resend cooldown

- Login screen polish — loading state, inline field errors, responsive layout at 375/768/1024px

- Role-based redirect after successful login (nurse vs elderly vs admin)

Pair B — Registration & Onboarding

| Izumi Backend Engineer registration · OTP issuance · validation error codes | ↔ | Ogo Frontend Engineer registration screens · stepper · pending state |
| --- | --- | --- |

Izumi + Ogo own end-to-end:

- Registration error codes — EMAIL_ALREADY_EXISTS, PHONE_ALREADY_EXISTS, INVALID_PHONE_FORMAT, WEAK_PASSWORD

- OTP issuance errors on registration — generation and delivery failure codes

- Registration step progress indicator — nurse flow and elderly flow

- Field-level error display — inline errors mapped directly from Izumi's error codes

- Post-registration states — elderly email prompt, nurse ACCOUNT_PENDING explanation screen

Sync schedule

| When | What happens |
| --- | --- |
| Monday EOD — all four | All four share audit findings. 15 min standup. Surface any scope overlap before anyone writes code. |
| Tuesday 11am — all four | Kester publishes the error contract. Izumi adopts same shape. Grace and Ogo review and confirm before building shared components. |
| Tuesday EOD — Kester + Izumi | Align on all OTP error codes. Grace is building the OTP screen but Izumi owns OTP issuance — this is the only cross-pair handoff. |
| Thursday EOD — pair demos | Kester shows login errors in Postman, Grace demos the screen. Izumi shows registration errors, Ogo demos the screens. Catch gaps before Friday QA. |

Working rules

1.  Kester is Grace's first call when an API response doesn't match what she expected — a direct conversation, not a Slack thread.

2.  Izumi is Ogo's first call for the same. Any change Izumi makes to a registration error code, Ogo hears about it before the PR is raised.

3.  OTP error codes cross pairs — Grace builds the OTP screen but Izumi owns OTP issuance. Kester and Izumi align on OTP codes by Tuesday EOD.

4.  Grace and Ogo build shared components (FieldError, LoadingButton, PasswordStrengthMeter) together on Tuesday. Neither changes the component API without telling the other.