Silver Walks

Weekly Task Plan — Auth Flow Cleanup & Responsiveness

Week of 13 April 2026  ·  4 engineers  ·  React web  ·  Both auth flows

Monday — align + audit

Everyone audits before anyone codes.

| Engineer | Task | Description |
| --- | --- | --- |
| Kester (BE) | Define error response contract | Agree shape with team: { code, message, field? }. Publish as internal doc before 11am — FE blocks on this. |
| Kester (BE) | Login + password reset audit | List every current error response for login and reset flows. Mark which are generic, missing, or leaking internals. |
| Izumi (BE) | Registration + OTP audit | List every error in nurse and elderly registration. List all OTP failure cases. Note any Sequelize errors leaking raw. |
| Grace (FE) | Login screen audit | Screenshot every state: idle, loading, error, success. List every broken responsive breakpoint. Note all missing feedback. |
| Ogo (FE) | Registration screens audit | Walk both nurse and elderly flows. Screenshot every screen. List missing step indicators, field errors, and mobile breaks. |

Tuesday — backend error codes

Kester publishes error contract by 11am. Grace + Ogo build shared components.

| Engineer | Task | Description |
| --- | --- | --- |
| Kester (BE) | Login error codes | INVALID_CREDENTIALS, ACCOUNT_PENDING, ACCOUNT_DEACTIVATED, EMAIL_NOT_VERIFIED. Each returns { code, message } with correct HTTP status. |
| Kester (BE) | Password reset error codes | RESET_TOKEN_EXPIRED, RESET_TOKEN_INVALID, PASSWORD_TOO_WEAK, PASSWORD_SAME_AS_OLD. |
| Izumi (BE) | Registration error codes | EMAIL_ALREADY_EXISTS, PHONE_ALREADY_EXISTS, INVALID_PHONE_FORMAT, WEAK_PASSWORD. Field-level errors with field name in response. |
| Izumi (BE) | OTP error codes | OTP_EXPIRED, OTP_INVALID, OTP_MAX_ATTEMPTS_REACHED, OTP_ALREADY_USED. Each with retry guidance in message field. |
| Grace + Ogo (FE) | Build shared auth feedback components | FieldError, FormBanner, LoadingButton, PasswordStrengthMeter. Agree component API before splitting into separate screens. |

Wednesday — frontend feedback states

Grace builds login states. Ogo builds registration states.

| Engineer | Task | Description |
| --- | --- | --- |
| Grace (FE) | Login — loading + error states | Spinner on submit. Inline field errors from Kester's error codes. Banner for ACCOUNT_PENDING and ACCOUNT_DEACTIVATED. |
| Grace (FE) | Login — responsive layout | Fix layout at 375px, 768px, 1024px. Form max-width container. No horizontal overflow. |
| Grace (FE) | OTP screen — full feedback | 60-second countdown. Wrong code shake. Lock state after 5 attempts. Resend with 30s cooldown. |
| Ogo (FE) | Registration — step progress indicator | Visual stepper for nurse and elderly flows. Works at all breakpoints. |
| Ogo (FE) | Registration — field-level error display | Map Izumi's error codes to inline field errors. Show on blur and on submit. |

Thursday — polish + tests

Pair demos at EOD: BE shows Postman, FE shows screens.

| Engineer | Task | Description |
| --- | --- | --- |
| Grace (FE) | Password reset flow — all states | Step 1 (request), Step 2 (OTP), Step 3 (new password). Each step has loading, error, and success states. |
| Grace (FE) | Login — success + redirect polish | Brief success state before redirect. Role-based routing (nurse vs elderly vs admin). |
| Ogo (FE) | Registration — responsive layout fixes | Fix all breakpoints from Monday audit. Scrollable forms on small screens. |
| Ogo (FE) | Registration — success + pending states | Elderly: email verification prompt. Nurse: ACCOUNT_PENDING explanation screen with next-steps messaging. |
| Izumi (BE) | Auth error integration tests | One test per error code. Each asserts HTTP status, code string, and human-readable message. Run on CI. |

Friday — QA + merge

No new features. QA, review, and merge to staging.

| Engineer | Task | Description |
| --- | --- | --- |
| Kester (BE) | BE PR review + staging deploy | Review Izumi's error codes. Confirm consistent shape. No raw Sequelize errors in any response. Merge to staging. |
| Izumi (BE) | Postman collection update | Add example request + expected error response for every new error code. Share as living reference doc. |
| Grace (FE) | Login flow — full walkthrough QA | Test on Chrome, Safari, Firefox at 375px, 768px, 1440px. Trigger every error state manually. |
| Ogo (FE) | Registration flow — full walkthrough QA | Walk nurse and elderly flows on all breakpoints. Verify every error code renders correctly. |
| All four | End-of-week retro + gap list | 30-min sync. What shipped, what didn't, what carries to next week. |

Critical alignment note

Kester must publish the error response contract { code, message, field? } before 11am on Monday. Grace and Ogo cannot build error mapping on Wednesday without it. Everything else can start in parallel.

OTP cross-pair note: the OTP screen belongs to Grace but OTP issuance error codes are written by Izumi. Kester and Izumi must align on all OTP error codes together by Tuesday EOD.